# Governed Prompt Gateway Business Requirements Document

Safety and cost control for LLM use in retail banking support

Break Through Tech AI Studio  |  Fall 2026

Prepared from the project overview and the Governed Prompt Gateway team planning summary

| Document field | Value |
| --- | --- |
| Document status | Working baseline for team and advisor review |
| Business owner | Challenge advisor and sponsoring organization |
| Delivery team | AI Studio fellow team |
| Planned delivery | December 2026 demonstration and final repository |
| Version | 1.0 |
| Date | September 19 2026 |

Approval note  The retail banking scope, operating policy, final thresholds, and production suitability remain subject to team agreement and advisor approval.

# Document purpose

This document defines the business need, operating scope, required capabilities, quality expectations, measures of success, delivery plan, and approval decisions for the Governed Prompt Gateway. It converts the supplied project brief and team planning draft into a requirements baseline that the team can use to design, build, evaluate, and demonstrate the December solution.

The intended readers are the challenge advisor, AI Studio coach, fellow delivery team, and reviewers who must understand what the gateway will do, how success will be measured, and which decisions are still open.

# Business requirements summary

| Area | Baseline requirement |
| --- | --- |
| Business problem | Reduce the safety, compliance, reliability, and cost risks created when regulated customer service applications send every user query directly to a large language model. |
| Proposed capability | A control layer that removes sensitive data, evaluates risk, applies policy, reuses approved responses, routes eligible requests, and records every decision. |
| Initial domain | Retail banking support, pending advisor approval. |
| Primary users | Bank compliance, AI governance, and platform teams. Bank customers are indirect users of applications protected by the gateway. |
| Primary outcome | Demonstrate safer and less expensive handling of a representative workload without relying on live calls to expensive model tiers. |
| December outputs | Python package, Streamlit demonstration, evaluation results, architecture diagram, repository documentation, and auditable decision records. |

## Source and requirement status

Statements in the project overview are treated as sponsor-level challenge requirements. The team summary supplies the proposed banking interpretation and implementation plan. Where the two differ, this BRD preserves the overview target and marks the team proposal for confirmation. Draft ideas are not treated as approved policy or production commitments.

# Business context

## Problem statement

A regulated customer service application may expose sensitive customer data, unsafe requests, inconsistent answers, unnecessary model usage, and incomplete evidence of how an AI decision was made. Sending every request to the most capable model increases cost and does not by itself resolve safety or auditability. The business needs a governed control point before model execution.

## Business opportunity

The gateway can prevent disallowed prompts from reaching a model, remove personal information, reuse valid prior responses, and select a lower-cost model tier when the request does not require the most capable option. A structured decision record can give compliance and platform teams evidence of how each request was handled.

## Business objectives

| ID | Objective | Measure |
| --- | --- | --- |
| BO 01 | Improve prompt safety and governance classification | Accuracy, precision, recall, and F1 score, with a target of at least 80 percent F1 for prompt-risk classification. |
| BO 02 | Reduce input token usage for eligible prompts | Compare original and optimized token counts; target 30 to 50 percent reduction where optimization is applied. |
| BO 03 | Reduce estimated model cost | Compare the governed workload with a baseline that sends every eligible query to the highest-cost model tier. |
| BO 04 | Reuse suitable prior answers without unsafe substitutions | Report cache hit rate plus cache precision and recall against Banking77 intent labels and threshold sweeps. |
| BO 05 | Provide an auditable governance layer | Create one structured decision record for every processed request, including stopped and cached requests. |
| BO 06 | Demonstrate a complete workflow | Show risk classification, policy outcome, cache status, routing, token and cost estimates, and the final or simulated response. |

## Business value hypothesis

The project will test whether a lightweight gateway can lower estimated spend and improve control without making an LLM call for every governance decision. The demonstration is an evaluation prototype. It will not establish production readiness, legal compliance, or realized savings.

# Scope

## In scope

Retail banking customer support queries as the primary demonstration domain, subject to advisor approval.

Text cleanup and language detection for incoming prompts.

Detection and masking of personal information, including account and card number patterns.

Classification of toxic, jailbreak, harmful, and regulated-advice risks.

Configurable policy rules that return ALLOW, BLOCK, or ESCALATE.

Semantic cache lookup with similarity thresholds, correctness evaluation, and time-to-live rules by intent.

Model-tier recommendation based on risk, complexity, intent, and estimated cost.

Token counting, prompt optimization where eligible, and estimated cost accounting.

A structured audit record for each request.

A Python package, Streamlit demonstration, workload dashboard, evaluation report, architecture diagram, README, and limitations statement.

Evaluation using public datasets and a team-authored banking attack set.

## Out of scope

A customer-facing banking chatbot or production user interface.

Legal advice or certification that the gateway complies with banking laws or regulations.

Deployment to a bank production environment or integration with live customer accounts.

Storage or processing of real customer personal data.

Large-scale live calls to commercial model APIs for evaluation.

A guarantee that masked, blocked, cached, or generated content is error-free.

Full jurisdiction-specific policy profiles unless selected as a stretch goal.

A comprehensive automated testing product unless selected as a stretch goal.

## Scope priorities

| Priority | Capability |
| --- | --- |
| Must | End-to-end pipeline, decision record, safety evaluation, policy outcomes, cache correctness, token and cost accounting, demonstration dashboard. |
| Should | Fine-tuned lightweight classifier, intent-based cache time-to-live rules, tier recommendation, prompt optimization for eligible prompts. |
| Could | Jurisdiction-aware policy profiles and automated prompt test harness. |
| Will not now | Production deployment, live bank integration, or legal compliance certification. |

# Stakeholders and users

| Stakeholder | Interest and responsibility |
| --- | --- |
| Challenge advisor | Confirms scope, evaluates alignment with the challenge, resolves open business decisions, and reviews outcomes. |
| AI Studio coach | Supports delivery planning, team process, and program expectations. |
| Fellow team | Designs, builds, tests, documents, and demonstrates the prototype. |
| Bank compliance or AI governance team | Primary conceptual user of policy results, escalations, and audit records. |
| Bank platform or engineering team | Primary conceptual user of the gateway package, configuration, routing, and operational metrics. |
| Customer service application owner | Uses the gateway as a control layer around a customer support experience. |
| Bank customer | Indirect user whose question and data are protected by the gateway. |
| Project reviewers | Assess the demonstration, evaluation evidence, limitations, and reproducibility. |

## User needs

| User | Need |
| --- | --- |
| Governance reviewer | Understand why a prompt was allowed, blocked, escalated, cached, or routed. |
| Platform engineer | Call one stable processing interface and receive a response plus a machine-readable decision record. |
| Evaluator | Reproduce metrics by dataset, split, policy version, classifier version, and cache threshold. |
| Project reviewer | Compare governed and ungoverned workload cost and review the safety and cache tradeoffs. |

# Assumptions and dependencies

| Type | Statement |
| --- | --- |
| Assumption | Retail banking is accepted as the initial regulated customer service domain. |
| Assumption | The prototype uses only public or team-authored data and no real customer records. |
| Assumption | Expensive model tiers may be simulated because routing, token, and cost metrics do not require large volumes of live API calls. |
| Dependency | ToxicChat, Banking77, and optional FinQA or ConvFinQA data remain accessible under acceptable terms. |
| Dependency | The team has access to Python tooling, embeddings, tokenization libraries, Streamlit, GitHub, and adequate notebook compute. |
| Dependency | The advisor approves the narrowed scope and accepts the evaluation design. |

# Target operating process

The gateway accepts one user query and produces a response or disposition plus one JSON decision record. A request may stop before model execution when policy blocks it or when the cache returns an approved reusable answer.

| Stage | Required behavior | Possible result |
| --- | --- | --- |
| 1 Intake | Normalize text and detect language. | Normalized prompt and detected language. |
| 2 Privacy | Detect and mask configured personal information patterns before downstream processing and logging. | Redacted prompt and detection indicators. |
| 3 Risk | Classify toxicity, jailbreak behavior, harmful intent, and regulated-advice risk with scores and labels. | Risk labels, scores, classifier version. |
| 4 Policy | Apply versioned rules stored outside application code. | ALLOW, BLOCK, or ESCALATE with reason. |
| 5 Cache | Search semantically similar prior entries, apply threshold and time-to-live rules, and validate eligibility. | Cache hit or miss, similarity, intent, age, response reference. |
| 6 Routing | For allowed cache misses, estimate complexity and recommend the least expensive sufficient model tier. | Tier, rationale, estimated tokens and cost. |
| 7 Response | Return a cached, generated, simulated, blocked, or escalated response. | Response and completion status. |
| 8 Audit | Persist or emit the complete decision record for the request. | Traceable JSON record with timestamps and versions. |

## Core policy principles

Privacy processing occurs before risk classification, caching, routing, or audit logging of prompt content.

BLOCK and ESCALATE outcomes stop before generation; only allowed cache misses reach routing.

A valid cache hit avoids a new model call and retains policy and response provenance. Every applicable stage records its reason, threshold, version, and outcome.

# Functional requirements

| ID | Requirement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| FR 01 | The system shall expose a Python interface that accepts a text query and returns a disposition, response, and decision record. | Must | Automated test and live demonstration. |
| FR 02 | The system shall normalize supported text and record detected language. | Must | Decision record fields populated for test inputs. |
| FR 03 | The system shall detect and mask configured account and card number patterns before later stages. | Must | Privacy test cases show masked downstream prompt and logs. |
| FR 04 | The system shall classify prompt risk and provide labels, scores, and classifier version. | Must | Evaluation output and decision record. |
| FR 05 | The system shall identify toxic, jailbreak, harmful, and regulated-advice categories defined in the policy taxonomy. | Must | Labeled test set results by category. |
| FR 06 | The system shall apply versioned rules from a configurable YAML policy file. | Must | Policy changes alter results without source-code edits. |
| FR 07 | The policy engine shall return ALLOW, BLOCK, or ESCALATE and a human-readable reason. | Must | Demonstration cases for all outcomes. |
| FR 08 | The system shall stop processing before model routing when policy returns BLOCK or ESCALATE. | Must | Trace shows no model route or model call. |
| FR 09 | The system shall search prior approved answers using semantic similarity for eligible allowed prompts. | Must | Cache evaluation and demonstration. |
| FR 10 | The system shall apply configurable similarity thresholds and time-to-live rules by intent or cache policy. | Must | Threshold sweep and TTL configuration. |
| FR 11 | The system shall report cache hits, misses, similarity scores, and reuse provenance. | Must | Decision record and dashboard. |
| FR 12 | The system shall recommend the least expensive model tier judged sufficient for an allowed cache miss. | Should | Routing tests and tier distribution. |
| FR 13 | The system shall count original and processed input tokens and estimate cost under documented model prices. | Must | Workload comparison report. |
| FR 14 | The system shall optimize eligible prompts while preserving essential intent and record the transformation. | Should | Paired token counts and quality checks. |
| FR 15 | The system shall support simulated model-tier responses for evaluation and demonstration. | Must | End-to-end run without commercial API dependency. |
| FR 16 | The system shall create one structured decision record for every processed query, including blocked and cached queries. | Must | Record count equals query count. |
| FR 17 | The Streamlit application shall show each processing stage and final outcome for a single query. | Must | Interactive demonstration. |
| FR 18 | The dashboard shall summarize block rate, cache results, model-tier split, token savings, and estimated cost savings. | Must | Aggregate workload view. |

# Functional requirements continued

| ID | Requirement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| FR 19 | The evaluation workflow shall report safety metrics separately for the public benchmark and the banking-flavored attack set. | Must | Easy and hard evaluation tables. |
| FR 20 | The evaluation workflow shall calculate cache precision and recall using Banking77 intent labels, not only cache hit rate. | Must | Precision recall curve and selected threshold. |
| FR 21 | The system shall allow evaluators to reproduce a workload run using saved configuration and version identifiers. | Should | Run manifest and repeatable command. |
| FR 22 | The repository shall include installation, usage, architecture, evaluation, and limitation documentation. | Must | Reviewer can run the documented workflow. |
| FR 23 | The test workload shall include benign banking queries, toxic and jailbreak prompts, multi-step questions, repeated queries, and near-duplicate queries. | Must | Workload inventory and results. |
| FR 24 | The system shall preserve the original source identifier and ground-truth label where licensing and privacy rules permit. | Should | Evaluation records trace to test samples. |
| FR 25 | The system shall make policy, threshold, classifier, embedding, tokenizer, and cost-model versions available in evaluation outputs. | Should | Version fields in run artifacts. |

# Nonfunctional requirements

| ID | Requirement | Acceptance evidence |
| --- | --- | --- |
| NFR 01 | Governance overhead shall be measured and reported separately from any simulated generation latency. | Latency summary by stage. |
| NFR 02 | The lightweight risk gate shall run locally on a typical development laptop or free notebook environment. | Demonstrated on target environment. |
| NFR 03 | No raw detected account or card number shall appear in downstream prompts, cache keys, dashboard views, or audit logs. | Privacy test suite and log inspection. |
| NFR 04 | Policy and threshold changes shall be configuration-driven and versioned. | Configuration review and version output. |
| NFR 05 | Results shall be reproducible with fixed dataset versions, splits, seeds, and run configuration. | Repeat run within documented tolerance. |
| NFR 06 | The demonstration interface shall clearly distinguish generated, simulated, cached, blocked, and escalated outcomes. | Visual review and test scenarios. |
| NFR 07 | The system shall fail closed for missing or invalid required policy configuration. | Negative configuration tests. |
| NFR 08 | The repository shall separate source data handling, models, policy configuration, cache logic, routing, evaluation, and user interface concerns. | Architecture and code review. |
| NFR 09 | The solution shall document data licenses, known bias, class imbalance, and generalization limits. | Limitations section and dataset register. |

# Data requirements

| Dataset | Purpose | Required handling |
| --- | --- | --- |
| ToxicChat toxicchat0124 | Toxicity and jailbreak training or evaluation. Approximately 10,165 prompts; labels are highly imbalanced. | Record version and license. Define use of human_annotation. Consider training on all data and evaluating on human-labeled rows only, subject to team approval. |
| Banking77 mteb copy | Benign retail banking queries across 77 intent labels and cache-correctness ground truth. | Use the mteb distribution identified by the team. Preserve train and test separation and intent labels. |
| FinQA or ConvFinQA | Difficult multi-step financial questions for routing evaluation. | Select only if schedule permits. Document preprocessing and ground truth. |
| Team banking attack set | Approximately 150 banking-flavored harmful prompts for in-domain challenge testing. | Create under an agreed taxonomy, review for duplicates and leakage, and keep the final evaluation portion separate from training. |

## Data quality and governance rules

Document source, version, license, sample count, label distribution, and preprocessing for every dataset.

Prevent training and evaluation leakage, including near-duplicate prompts.

Report performance by class where sample sizes support it; do not rely on accuracy alone for imbalanced labels.

Do not use real customer records or secrets in development, demonstration, screenshots, or logs.

Retain enough sample provenance to reproduce evaluation while complying with dataset licenses.

State limitations created by synthetic attacks, domain mismatch, annotation quality, and class imbalance.

## Cache governance categories

| Category | Example | Expected treatment |
| --- | --- | --- |
| Cacheable | How do I change my PIN | Longer time-to-live when the answer is stable and policy-approved. |
| Short lived | What is my exchange rate | Short time-to-live because the answer can become stale quickly. |
| Never cache | Account-specific, sensitive, or advice-seeking request | Bypass reuse and record the governing reason. |

# Decision record requirements

The decision record is the contract between pipeline components and the primary audit artifact. The final schema should be agreed before component development begins.

| Field group | Minimum content |
| --- | --- |
| Request | Request identifier, timestamp, source, original token count, detected language. |
| Privacy | Detected data types, masking performed, redacted prompt or safe reference. |
| Risk | Labels, scores, threshold, classifier name and version. |
| Policy | Outcome, matched rule, reason, policy profile and version. |
| Cache | Eligibility, key or safe reference, similarity score, threshold, intent, age, time-to-live, hit or miss, reused response provenance. |
| Routing | Recommended tier, complexity features, rationale, estimated tokens and cost. |
| Response | Outcome type, response or reference, completion status, error category. |
| Run context | Application version, configuration version, dataset or workload identifier, execution duration by stage. |

## Illustrative decision record

{
  "request_id": "example-001",
  "privacy": {"masked": true, "types": ["card_number"]},
  "risk": {"label": "benign", "score": 0.03, "model_version": "candidate"},
  "policy": {"outcome": "ALLOW", "rule": "banking_general", "version": "candidate"},
  "cache": {"eligible": true, "hit": false, "similarity": 0.71},
  "routing": {"tier": "low_cost", "estimated_cost": null},
  "response": {"type": "simulated", "status": "complete"}
}

The example shows structure only. Field names, thresholds, model identifiers, prices, and persistence rules require team agreement and advisor review.

# Measures of success

| Measure | Definition | Target or reporting requirement |
| --- | --- | --- |
| Risk F1 | Harmonic mean of precision and recall for defined prompt-risk classes. | At least 80 percent F1 as the challenge target; also report class-level results and test-set composition. |
| Risk precision and recall | False-positive and false-negative tradeoff for each risk outcome. | Report on public benchmark and in-domain attack set separately. |
| Token reduction | Difference between original and optimized input token counts for eligible prompts. | Target 30 to 50 percent reduction for eligible prompts; report eligibility rate and quality checks. |
| Estimated cost savings | Difference between governed workload cost and an all-highest-tier baseline under documented prices. | Report total, percentage, assumptions, and contributions from blocking, cache reuse, optimization, and routing. |
| Cache hit rate | Share of eligible queries served from cache. | Report for the test workload, but do not treat it as sufficient evidence of correctness. |
| Cache precision | Share of cache hits that match the correct Banking77 intent or approved equivalence rule. | Report across thresholds and justify the selected operating point. |
| Cache recall | Share of reusable query pairs successfully served from cache. | Report across thresholds and by applicable intent. |
| Routing distribution | Share of allowed cache misses assigned to each tier. | Report with routing rationale and test cases. |
| Audit completeness | Share of processed requests with all required applicable fields. | 100 percent for the evaluation workload. |

# Acceptance criteria

One documented command runs the complete pipeline over an agreed workload and produces a decision record for every input.

Demonstration scenarios visibly cover allow, block, escalate, cache hit, cache miss, and at least two routing tiers.

Safety results include the public benchmark and the separate in-domain banking attack set.

Cache results include precision and recall, a threshold curve, and the selected time-to-live policy.

The dashboard displays risk, cache, tier, token, and estimated cost measures without exposing masked personal data.

The cost comparison states model-price assumptions and separates observed token counts from simulated charges.

The repository contains setup, architecture, evaluation, limitations, and demonstration instructions.

The advisor and team resolve the open decisions listed in this document before final scope freeze.

# Delivery plan

| Dates | Planned outcome | Completion evidence |
| --- | --- | --- |
| September 14 to 27 | Load core datasets, profile labels and tokens, and build a basic end-to-end version of every stage. | One command prints a complete decision record. |
| September 28 to October 4 | Create the baseline classifier and team-authored attack prompts. | Baseline metrics recorded and approximately 150 attacks drafted. |
| October 5 to 18 | Fine-tune the lightweight classifier and move policy rules into configuration. | Easy and hard safety scores plus versioned policy file. |
| October 19 to November 1 | Build semantic cache, threshold evaluation, and intent-based time-to-live rules. | Cache precision and recall curve and selected policy. |
| November 2 to 8 | Add routing, cost model, and full workload evaluation. | Headline estimated savings and tier distribution. |
| November 9 to 20 | Complete dashboard, documentation, architecture, evaluation, and limitations. | Code freeze on November 20. |
| November 23 onward | Rehearse and correct demonstration defects only. | Presentation and demonstration ready. |

## Deliverables

| Deliverable | Minimum content |
| --- | --- |
| Python package | Stable process interface, modular pipeline, configurable policy, and repeatable tests. |
| Streamlit demonstration | Single-query stage view and aggregate workload dashboard. |
| Evaluation package | Safety, cache, token, cost, and routing results with saved configuration. |
| Repository documentation | README, setup, usage, architecture, data, limitations, and demonstration script. |
| Architecture diagram | Components, sequence, stop points, data boundaries, and audit flow. |
| Decision log artifacts | Machine-readable records for demonstration and evaluation workloads. |

## Team responsibilities

| Role | Primary ownership |
| --- | --- |
| Safety team 2 people | Risk classifier, policy engine, attack set, and safety evaluation. |
| Cost team 2 people | Semantic cache, router, token counting, and cost model. |
| Infrastructure 1 person | Decision schema, pipeline integration, repository, and dashboard. |
| Whole team | Scope decisions, reviews, documentation, demonstration, and advisor communication. |

# Risks and controls

| Risk | Impact | Planned control |
| --- | --- | --- |
| Domain shortcut learning | Classifier appears strong because harmful and benign datasets differ by topic rather than risk. | Evaluate separately on public data and team-authored banking attacks; report the performance gap. |
| Class imbalance | Accuracy hides poor detection of rare toxic or jailbreak cases. | Use precision, recall, F1, class-level results, and appropriate sampling or weighting. |
| Incorrect cache reuse | A semantically close but different request receives the wrong answer. | Optimize for cache precision, use intent labels, apply thresholds and time-to-live rules, and exclude sensitive intents. |
| Stale cache response | Previously valid information becomes outdated. | Assign time-to-live by intent and create a never-cache category. |
| Sensitive data leakage | Personal information reaches models, cache, logs, or dashboard. | Mask before downstream stages and test every output surface. |
| Policy ambiguity | Rules are inconsistent or difficult to explain. | Use versioned configuration, named rules, explicit outcomes, and human-readable reasons. |
| Cost claim overstatement | Simulated savings are presented as realized financial benefit. | Label estimates, publish price assumptions, and compare against a defined baseline. |
| Schedule pressure | The team finishes components but lacks an integrated demonstration. | Deliver a simple end-to-end pipeline first; freeze new features after November 20. |
| Scope expansion | Stretch goals reduce quality of core evaluation. | Protect safety evaluation and cache correctness; defer prompt compression first if needed, then simplify routing. |
| Dataset or license constraint | A dataset cannot be redistributed or used as planned. | Maintain a dataset register and load data from documented sources rather than committing restricted content. |

## Issue escalation

The team should raise scope, data-access, compute, licensing, policy, or metric changes at the next advisor check-in. A change that alters a must-have requirement, test set, target metric, or demonstration claim should be recorded in the project decision log and reflected in this BRD.

# Open decisions

| ID | Decision required | Owner | Target date |
| --- | --- | --- | --- |
| OD 01 | Approve retail banking as the project domain or retain a broader regulated customer service scope. | Advisor and team | Before scope freeze |
| OD 02 | Approve a fine-tuned lightweight classifier as the primary gate and define the reference baseline. | Advisor and safety team | Before model development |
| OD 03 | Approve the policy taxonomy and definitions for ALLOW, BLOCK, and ESCALATE. | Advisor and safety team | Before policy evaluation |
| OD 04 | Decide how ToxicChat human_annotation is used for training and evaluation. | Safety team | Before dataset split |
| OD 05 | Approve the banking attack-set taxonomy, authorship process, and held-out evaluation split. | Safety team and advisor | Before attack creation |
| OD 06 | Approve the decision record schema and rules for prompt retention or redaction. | Whole team | Before component build |
| OD 07 | Define supported personal data patterns and expected masking behavior. | Safety and infrastructure | Before privacy tests |
| OD 08 | Define cacheable, short-lived, and never-cache categories for the 77 intents. | Cost and safety teams | Before cache evaluation |
| OD 09 | Set cache threshold selection criteria and minimum acceptable precision. | Cost team and advisor | Before dashboard freeze |
| OD 10 | Define model tiers, routing criteria, price assumptions, and baseline cost scenario. | Cost team | Before workload run |
| OD 11 | Decide whether prompt optimization remains in the committed scope. | Whole team | At October review |
| OD 12 | Confirm GPU or notebook access for fine-tuning. | Whole team and coach | Before fine-tuning |
| OD 13 | Select zero, one, or two stretch goals only after core requirements are on track. | Advisor and team | After core prototype |

# Approval criteria

This BRD becomes the delivery baseline when the team and advisor confirm the domain, must-have scope, evaluation measures, open decision owners, and December deliverables. Approval of this BRD does not represent legal, security, privacy, or production approval for bank use.

| Approval role | Name | Decision | Date |
| --- | --- | --- | --- |
| Challenge advisor |  | Pending |  |
| AI Studio coach |  | Pending |  |
| Team representative |  | Pending |  |

# Traceability matrix

| Business objective | Supporting requirements | Evidence |
| --- | --- | --- |
| BO 01 Safety and governance | FR 03 to FR 08, FR 19, FR 23, NFR 03, NFR 07 | Safety metrics, privacy tests, policy scenarios, easy and hard test split. |
| BO 02 Token reduction | FR 13, FR 14, FR 23 | Original and processed token counts, eligibility rate, quality review. |
| BO 03 Cost efficiency | FR 08 to FR 15, FR 18, NFR 01 | Governed versus all-highest-tier workload comparison. |
| BO 04 Cache effectiveness | FR 09 to FR 11, FR 20, FR 23 | Hit rate, precision, recall, threshold curve, TTL policy. |
| BO 05 Auditability | FR 01, FR 04, FR 07, FR 11, FR 16, FR 21, FR 25 | Decision record completeness and reproducible run manifest. |
| BO 06 Demonstration | FR 15 to FR 18, FR 22, NFR 06 | Live scenario walkthrough, dashboard, repository, and documentation. |

# Source materials

| Source | Use in this BRD |
| --- | --- |
| Challenge Project Overview markdown file | Sponsor challenge, original success targets, broad project milestones, initial dataset links, and program context. |
| Governed Prompt Gateway Team Summary PDF | Retail banking scope proposal, target users, dataset choices, six-stage design, deliverables, detailed schedule, roles, evaluation differentiators, and open advisor questions. |

# Glossary

| Term | Meaning |
| --- | --- |
| Gateway | The control layer that processes a prompt before any generation model is called. |
| Risk classifier | A lightweight model that labels prompt safety and governance risk. |
| Policy engine | Versioned rules that convert risk and context into ALLOW, BLOCK, or ESCALATE. |
| Semantic cache | A store that can reuse an approved answer for a sufficiently similar eligible query. |
| Time to live | The period during which a cached answer remains eligible for reuse. |
| Model tier | A category of generation model capability and cost used by the router. |
| Decision record | The structured audit output containing stage inputs, versions, reasons, and outcomes. |
| Easy set | Public benchmark data on which topic may correlate with harmfulness. |
| Hard set | Banking-flavored attacks designed to test risk detection within the target domain. |